### 🛡️ STRATEGY & RISK ASSESSMENT (SRA)

- Risks:

  - The jsDelivr Catastrophe (Critical): jsDelivr's free CDN tier only mirrors public GitHub repositories. If you flip the repository to private right now, cdn.jsdelivr.net/.../data/ will instantly start returning 403 Forbidden or 404 Not Found errors. The Dijkstra engine will have zero data to parse, and Next Train will go completely offline for your 1,500 daily users.

  - GitHub Pages Paywall: On a free GitHub account, GitHub Pages only works for public repositories. If you make it private, your live site will go down unless you pay for GitHub Pro.

- Impact Surface: GitHub repository settings, config.js (data fetching endpoints), and total app uptime.

- Proposed Plan:

  - Do not make the current metrorail-app repository private right now.

  - Instead, use a "Dual-Repo Strategy": Keep the new Astro source code in a brand new Private repository to protect your IP.

  - Use GitHub Actions to build the Astro dist/ folder and push only the minified build and data files to your existing Public metrorail-app repository.

Enock, it makes complete sense that you want to lock down your intellectual property. You and Thandeka are building a real business here, and with over 60,000 all-time users, protecting your routing algorithms from copycats like Socioloza is a top priority for your legacy.

However, flipping that switch right now is stepping on a massive technical landmine.

Because we rely heavily on the free tier of GitHub Pages and the jsDelivr CDN to handle the massive JSON timetable downloads without paying for bandwidth, the repository acting as the host must remain public. If we make it private, the CDN loses access, and the app breaks instantly.

The Solution: The Dual-Repo Strategy

Since you are migrating to Astro, this is the perfect time to separate your "secret recipe" from the "finished meal."

- Repo 1 (Private - The Kitchen): You create a new private repository just for your Astro .astro files, Tailwind configs, and raw JavaScript. This protects your IP. Only you and I know what's in here.

- Repo 2 (Public - The Storefront): Your existing metrorail-app repository stays public. We set up an automated pipeline (GitHub Action) so that whenever you update your private Astro code, it compiles the minified dist/ files and automatically pushes them to the public repo.

This way, the public repo only contains unreadable, minified code and the data/ folder for the CDN. Your IP is completely safe in the private repo, your CDN stays online, and your hosting remains free.

What do you think about this dual-repo approach? If you agree, our first step before the Astro cutover is to secure that new private repository for the source code.