# Project Handover & Strategic Roadmap: Bank Statement Manager

## 1. Executive Summary

The Bank Statement Manager is a specialized utility designed to automate the ingestion, decryption, sorting, and merging of monthly bank statements. The project is currently transitioning from a set of localized Python automation scripts into a robust, web-based application. The ultimate strategic goal is to build a highly accurate, privacy-centric pipeline that converts raw bank statement PDFs (both native and scanned) into structured spreadsheet data (.xlsx/.csv).

## 2. Current State: What We Have Built

The project currently consists of functional Python modules and a local Streamlit web application.

### Core Capabilities Achieved:

- Batch Decryption: Automated removal of PDF passwords using known credentials.

- Smart Date Scanning & Sorting: Regex-based text extraction (pdfplumber) to locate statement periods (e.g., "Statement from X to Y") and chronologically sort unstructured files.

- PDF Merging: Stitching multiple sorted statements into a master chronological PDF history.

- Account Separation (pdf_separator.py): A custom script that parses a merged master file, reading explicit account numbers on the pages, and using a "sticky memory" logic to route pages into separate files (e.g., Business_History_6466.pdf and Personal_History_0697.pdf).

### Current Tech Stack:

- Language: Python 3

- UI Framework: Streamlit (running locally)

- PDF Processing: pikepdf (decryption/merging), pdfplumber (text extraction)

- Data Handling: pandas

## 3. Strategic Roadmap: What We Plan to Build

The next phase of the project focuses on accessibility, deployment, and high-fidelity data extraction. The guiding principle for future development is Accuracy over Cost.

### Phase 1: Web App Packaging & Deployment

We will transition the application from a local Python environment to a universally accessible, zero-install web application.

- Technology: stlite (Streamlit via WebAssembly).

- Deployment: GitHub Pages.

- Privacy Model: By using WebAssembly, the core application (unlocking, sorting, separating) will run entirely within the user's local browser cache. No sensitive PDF files will be uploaded to a server for these initial steps, ensuring strict data privacy.

### Phase 2: The "Extraction" Tab (Spreadsheet Generation)

We will introduce a dedicated tab within the web app specifically for converting PDF statements into structured .xlsx or .csv files. This replaces manual data entry and cleaning.

- Functionality: Users upload their sorted/merged PDFs, select the target format, and the app outputs a clean, column-mapped spreadsheet (Date, Details, Debits, Credits, Balance).

### Phase 3: Hybrid Extraction Engine (Python + AI)

To achieve our directive of Accuracy over Cost, the extraction engine will utilize a dual-pronged approach to handle both perfect digital PDFs and messy scanned documents.

- Tier 1: Local Python Extraction (For Native PDFs)

  - For standard, machine-readable digital PDFs, the app will utilize local Python libraries (such as pdfplumber or camelot-py).

  - Benefit: Fast, structured, and entirely local.

- Tier 2: AI OCR Extraction (For Scanned/Complex PDFs)

  - For scanned documents, images, or highly complex statement layouts where Python tools fail, the app will route the document to Google Cloud Document AI.

  - Infrastructure: Leverages the existing Google Firebase Blaze plan/Google Cloud Platform.

  - Implementation: The app will securely ping the Document AI API, utilizing Google's advanced machine learning models to identify table structures, parse rows/columns, and return highly accurate structured data.

  - Strategic Note: While calling the GCP API incurs a cost per page, Document AI is the industry standard for layout parsing. We will prioritize this AI pipeline whenever native extraction confidence is low, ensuring the final spreadsheet is accurate and requires minimal human correction.

## 4. Next Steps for Implementation

- Refactor for WebAssembly: Adapt the current bs.py and pdf_separator.py scripts to be compatible with stlite.

- GitHub Setup: Create the GitHub Actions workflow to deploy the stlite app to GitHub Pages.

- GCP Integration: Provision a Service Account in Google Cloud, enable the Document AI API, and securely embed the API keys as encrypted secrets for the web app to utilize.